Data Item Description

1. TITLE	2.  Identification Number

System Security Management plan (SSMP)	DI-MISC-80839

3. Description/Purpose

3.1  Outlines and defines the contractor System Security Management Program.  The SSMP describes the methods used to           (1) identify security requirements, (2) synthesize and evaluate proposed solutions, and (3) provide security inputs to the system acquisition process.

4. Approval Date	5. Office of Primary Responsibility (OPR)	6a. DTIC Applicable	6b. GDEP Applicable

890605	AF 10	x

7. Application/Interrelationship

7.1  This Data Item Description contains the format and content preparation instructions for data resulting from the work task described by 5.3.1.1 of MIL-STD-1785.

7.2  Security Vulnerability Analysis, DI-MISC-80841, is used with this Data Item Description when paragraphs 10.1.6.2 through 10.1.6.7 are cited.

7.3  This Data Item description supersedes DI-R-3527/S-112-1.

7.4  Defense Technical Information Center, Cameron Station, Alexandria VA 22314-6100.

8. Approval Limitation	9a. Applicable Forms	9b. AMSC Number

F4730

10. Preparation Instructions

10.1 The System Security Management Plan (SSMP) shall include the following:

10.1.1  Applicable Documents.  A list of documents which apply as directives or guidance during the execution of the SSMP.  The list shall include pertinent legal, regulatory, and other published or draft contract requirements applicable to the system under development.  System security requirements and objectives are drawn from these documents.

10.1.2  Purpose.  State the approach to the System Security Engineering Program (SSEP) and the principles which will be applied.

10.1.3  Organization.  Describe the organizational placement and manning of the contractor's security engineering management organization.  Use charts and diagrams to show organizational and functional relationships.

10.1.4  System Security Engineering Management Program.  Describe the activities planned to satisfy System Security engineering program objectives.  Use charts or diagrams to illustrate the program's functional interfaces, engineering and design requirements, activity milestones, management process, and levels of effort for each program phase.

10.1.5  Program Data Flow.  Illustrate the manner in which basic program data flows, indicating how the system security engineering organization will monitor all program efforts and make inputs to decision processes.

(Continued on Page 2)

11. Distribution Statement

DISTRIBUTION STATEMENT A:	Approved for public release; distribution is unlimited.

Page 1	 of 2	 Pages

DI-MISC-80839

Block 10.  Preparation Instructions  (Continued)

10.1.6  System Security Engineering Functions.  Describe the principal functions and specific tasks to be performed as given in the Statement of Work.  Describe the assignment of these functions and tasks within the system security engineering organization.  Include the following:

10.1.6.1  Establishing the Security Requirements and Objectives Baseline.  Describe how the SSMP will address the following security concerns: Personnel, industrial, operations, product, communications, and physical security;  survivability, antiterrorism and counterintelligence aspects.  Describe how the security regulations and other program guidance will be identified and synthesized into a set of security requirements and objectives.  Illustrate how these requirements and objectives will be used to measure the effectiveness of security system arrangements and how required policy revisions to government security programs will be processed.

10.1.6.2  Threat Analysis.  Describe how the threat analysis will be evaluated and integrated along with adversary mission objectives.

10.1.6.3  Conducting the Adversary Mission Analysis and Constructing the Preliminary Threat Logic Tree.  Describe the technical and analytical methods used to identify criteria for success in adversary mission objectives and to synthesize threat models.  Delineate the system security technology research tasks and explain how this research will be documented.

10.1.6.4  Applying Threat Rejection Logic and Documenting the Results.  Describe how qualitative and quantitative values will be established for threats and countermeasures and the method to document threat rejection logic.

10.1.6.5  Synthesizing Countermeasures.  Describe the process by which countermeasures will be synthesized.  Explain how this activity and the security system synthesis and evaluation tasks will be coordinated.

10.1.6.6  Adversary Vulnerability Measurement.  Describe fully the method used to identify and conduct quantitative and qualitative analysis for risks associated with each adversary mission objective.  Include the application of candidate countermeasures and the manner in which preferred countermeasures will be selected and documented.

10.1.6.7  Computing and Constructing a Summary Threat Matrix.  Describe how the completed Threat logic Tree will be analyzed and system security effectiveness will be computed.  Include the method used to document the results.

10.1.6.8  Integrating Security Functions with the System Engineering Process.  Describe the process by which security inputs will be applied to system functional design, requirements allocation, trade-off study, and communications, electronic, and interface (CEI) design specification processes.

10.1.6.9  Security System Synthesis and Evaluation.  Describe the method by which security system hardware, facilities, procedures, and personnel subsystems will be synthesized and evaluated.  Specify the scope and type of research to be conducted of existing material.  Include techniques to evaluate their applicability to security requirements.

10.1.6.10  Test and Evaluation.  Describe the process use to identify security test requirements and proposed test methods.

10.1.6.11  Configuration Control.  Describe the manner in which system security engineering efforts will be integrated with system configuration control activities.  Explain how the proposed changes to the system will affect security efforts.

10.1.6.12    Relationships with Other Contractors.  Outline the methods by which system security engineering efforts of associate system contractors, subcontractors, and vendors will be integrated within the System Security Engineering Program.

10.1.6.13  System Installation and Checkout.  Describe how the System Security Engineering and Industrial and Product Security efforts will be coordinated to ensure no security vulnerability is created during system installation and checkout.

10.1.6.14  Product Security.  Describe how the major system components/products will be secured at the contractor's assembly plants.  Explain the security manpower, facilities, equipment, and procedures to be used.  Include the security interface with associate contractors, subcontractors, and vendors.

Page 2	 of 2	 Pages