- The payment schedule set forth in the Eighth Clause of the Contract is replaced with the payment schedule set forth in Exhibit A attached hereto.

- The Notice to Proceed shall be signed by CORPOELEC and Contractor within five (5) business days of the Contract and this Memorandum being signed by both parties, Contractor has issued the bonds stipulated in the Seventh Clause of the Contract, and Contractor has received the advance payment specified in the payment schedule set forth in Exhibit A attached hereto.

- As long as Contractor furnishes all of the bonds specified in the Seventh Clause of the Contract CORPOELEC agrees that it will not make any retention or withholding against the payments of the contract price to Contractor.

- Neither CORPOELEC nor Contractor shall have any liability for incidental or consequential damages including loss of profits or revenue and the total liability of either CORPOELEC or Contractor shall in no case exceed the total contract price.

- If CORPOELEC desires Contractor to construct the 230KV line and substation bay then this work will be handled under a separate Contract..

- EXHIBIT A

- Payment Schedule

| Payment Schedule |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | US $ Portion |  | Local BsF Portion |  |
| Down Payment | 50% | $ 25,900,000 | 50% | 9,890,000 |
|  | 15% | $ | 0% | - |
| Civil Complete | 0% | 10.000.000 - | 15% | 2,967,000 |
| Electrical & Mechanical Complete | 10% | $ 2,950,000 | 10% | 1,978,000 |
|  |  |  | 10% | 1,978,000 |
| Provisional Acceptance | 10% | $ 7,770,000 | 10% | 1,978,000 |
| Final Completion | 5% | $ 5.180,000 | 5% | 989,000 |
| Total | 100% | $ 51,800,000 | 100% | 19,780,000 |

The part in bolivars was not touched.