BUDGETARY PROPOSAL

Presented To:

EDC

for

LM6000 Inspections

Prepared By

Proposal No. 409-2883 Rev 6

January 5, 2010

This document is privileged and contains confidential information intended for use only by

EDC.

Table of Contents

1.0	Introduction	3

2.0	Budgetary Pricing	3

3.0	Project Duration	3

4.0	Terms & Conditions	4

5.0	Follow Up	4

6.0	Conclusion	4

- Introduction

ProEnergy Services (“ProEnergy”) is pleased to provide this budgetary proposal to EDC for inspections of one (1) GE LM6000PD Gas Turbine Generator package.

- Budgetary Pricing

Due to the unknown condition of some items we can not provide a fixed price for material cost or replacement of missing inventory items at this time. Based on the inspection report and items identified for repair or replace we provide the following cost estimate for one (1) GE LM6000PD Package:

| Description | Estimated Amount |
| --- | --- |
| Labor for package clean up, testing and repairs of gas turbine packages | $213,415 |
| Labor and materials for generators inspection and reconditioning. (Does not include bearing or parts replacement) | $35,213.50 |
| Main Line Bearing Replacement with engine testing (Parts and Labor) | $303,277.50 |
| Equipment Rental | $37,500 |
| Parts and Material | Cost plus 15% ($375,000 estimated) |
| Warehouse / Shop Area Rental / Laydown Area | $42,500 |
| Shipping Equipment/Package from Port to Warehouse/Storage Area | $140,000 ($70,000 each way per package) |
| Optional – Painting of Equipment | $121,951 |
| Contingency | $114,691 without Paint Option $126,886 with Paint Option |
| Total | $1,261,597 without Paint $1,395,743 with Paint |

- Project Duration

Project duration is expected to be no more than sixty (60) to ninety (90) days.  The main drivers for the duration are parts availability and vendor turn around.

- Terms & Conditions

This budgetary proposal shall be valid for thirty (30) days; provided, however, the obligation to treat this proposal as confidential, and that it cannot be shared with any third party without the prior written consent of ProEnergy shall survive.

This proposal, and any resulting contract or agreement, shall be subject to the terms and conditions to be mutually agreed upon.

- Follow Up

Please contact the following person at ProEnergy for information regarding this proposal:

Joaquin Mavares			OR	Michael Pollock

Director of International Sales		Manager of Aero Turbine Services

jmavares@proenergyservices.com		mpollock@proenergyservices.com

Office:  660.829.5100				Office:	660.829.5100

Cell:  	 713.992.1790				Cell:	660.287.7678

Fax:	660.829.1160				Fax:	660.829.1160

- Conclusion

Why select ProEnergy Services?

ProEnergy Services is the right teaming partner for EDC! ProEnergy Services has talent, depth of experience and resources unparalleled in the power generation industry.  When you succeed, we succeed.  ProEnergy Services will win your confidence and your business one job at a time!