Caracas, 25 de Febrero del 2009

Electricidad de Caracas

San Bernardino

Caracas, Venezuela

Asunto: Propuesta para a Conversión a combustible Dual de la Planta de 170MW

- Atención: Julio Sansonetti

Estimado: Ing Sansonetti

Conversión a combustible dual

Adicionalmente, estamos en la mejor disposición de ofrecer una propuesta para adicionar la capacidad de combustible dual (gas y Líquido) A cada una de las dos (2) turbinas GE Frame 7EA.  Esto incluiría toda la ingeniería, materiales y la mano de obra requerida tanto para la maquina como para el paquete de generación, tuberías y válvulas.

| Scope | Location |
| --- | --- |
| Liquid fuel Stop Valve | Accessory compartment |
| Duplex Fuel Filters | Accessory compartment |
| By Pass / Control Valve | Accessory compartment |
| Main Fuel Pump | Accessory compartment |
| Main pump clutch | Accessory compartment |
| Flow divider | Accessory compartment |
| Selector valve | Accessory compartment |
| Tubing and check valves | Acessory and Turbine Compt |
| Duel Fuel nozzles | Turbine Compartment |
| Combustion Liner change | Turbine Compartment |
| Atomizing air booster compressor | Accessory compartment |
| Atomizing air main compressor | Accessory compartment |
| Atomzing air piping and valves | Accessory and Turbine Compt |
| Atomzing air heat exchanger | Turbine or off base |
| Atomizing air temp control valve | Off base |
| Hot gas separator | Turbine |
| Purge and drain system - piping & valves | Turbine Compartment |
| Solenoid valves - trip system | Accessory compartment |
| Fuel Forwarding pump skid | Off base |
| Fuel Metering | Off base |
| Fuel Quality | Off base |
| Water Injection Skid | Off base |
| Water injection tubing / check valves |  |
| Controls Software and Hardware |  |
| Instrumentation |  |
| Engineering | n/a |
| Labor to install |  |

Precio para la modificación de las maquinas

y paquete de generación (por maquina)				 US $3,000,000 c/u

US $6,000,000 Total

El Pago será aceptado en la forma de una irrevocable carta de crédito por la cantidad de US

$ 6,000,000 proporcionada por un Banco Internacional y confirmado por un Banco en US con condiciones aceptados por Energy Parts Solutions.

Energy Parts Solutions proveerá un ano de garantía a los equipos descritos anteriormente.

Nuestro precio no incluye ningún tipo impuesto: aduanal de ventas o cualquier otro costo relacionado a la venta del mismo.

Atentamente

Joaquin Mavares

International Sales Director

Energy Parts Solutions

Cc:	Jeff Canon

David Whisenhunt