# Proposal For

Services for Four (4) Rolls-Royce Trent Power Generation Package

ProEnergy, Venezuela

February 10, 2010

TRENT 58MW package Proposal

Contents page

Section A – Commercial

A-01 – Scope of Work

A-02 – Price Schedule

A-03 – Terms and Conditions

Section B – Detail Description

B-01 – Performance Data

B-02 – Training Quote and Description

B-03 – Field Service Rate Year 2010

B-04 – Tooling Detail

Section c – Appendices

Appendix A –  Scope of Supply

Appendix B – Payment Schedule

Appendix C – Liquidated Damages – Performance Levels

Appendix D – Cancelation Schedule

Section A - Commercial

# ProEnergy Site Services and Product Support

This document describes the scope and price required to support installation and commissioning of four (4) Trent 60 WLE gas turbine generating sets support along with Performance and Warranty provisions. Specifically, this document contains:

- Installation and Commissioning services day rate.

- Guaranteed performance based on site conditions for gas and liquid operation.

- Site change study

- Warranty

- Inspection of equipment in storage

- Manuals in Spanish.

- Training at site in Spanish.

- Special tooling.

- Pricing Details

RR explicitly EXCLUDES other scope offering not mentioned in this scope document.

### A-01 – Scope Description

The following scope is offered to ProEnergy for installing and commissioning four (4) Trent 60 packages serial number M.A191, M.A271, M.A272, and M.A331 in Venezuela.

#### Installation and Commissioning Services

- Technical direction of Installation and Commissioning (I&C) of Four (4) Trent 60 packages to be installed in Venezuela. This service will be based on day rates per the attached rate sheet in section-B.

- The services of an Installation and Commissioning Manager (ICM) are required.

#### Performance and Site Change Study

- Site performance to be provided upon receipt of site conditions and fuel compositions.

- The review of the fuel suitability and site conditions is included in the scope of this offer.

#### Warranty

- Warranty of 12 Months following First Commercial Use or 18 Months from the effective date of contract, whichever occurs first.

- The terms of the warranty are included in section A-03 of the proposal

First Commercial Use is defined as the first date power is generated for any purpose other than as required for the purpose of commissioning the equipment in accordance with RR procedures and recommendations.

#### Manuals Translation in Spanish

- Operation and Maintenance manuals and Installation and Commissioning manuals provided by Rolls-Royce will be translated to Spanish language.

- The document will be provided on a CD.

- The delivery of the manuals will be 10 weeks after receipt of order.

#### Training at Site

- Rolls-Royce phase 1, 2, and/or 4 for Rolls-Royce Trent 60 WLE unit, based at Customer facility in Venezuela.

- Rolls-Royce phase 6 for Rolls-Royce Trent 60 WLE unit, based at Rolls-Royce facility in Brazil.

- All training material will be translated to Spanish.

- A classroom translator is provided for all training classes.

#### Special Tooling

- Special tooling to support the installation of Trent 60 WLE package and Gas Turbine Engine.

- The detailed list of tooling is included in section B-04.

### A-02 – Pricing Details

Pricing for the items described in section one shall be as follows:

| Item | Price |
| --- | --- |
| Standard Field Service Rates 2010 | See Attached Hourly Rate Sheet in Section B |
| Performance and Site Change Study | TBD |
| Warranty | TBD |
| Manuals Translation in Spanish | TBD |
| Training at Site | TBD |
| #### Special Tooling | TBD |

## Currency

All prices quoted in this proposal are stated in US Dollars unless indicated to the contrary.

## Taxes

Pricing excludes sales, value added, property, use, commissions, and duties taxes.

## Progress Payments

The pricing is based on the progress payment defined in the terms of payment below.

## Warranty

Warranty of 12 Months following First Commercial Use or 18 Months from the date of Delivery is offered, whichever occurs first.

## Scope of Supply

This proposal consists of and is limited to the equipment and services detailed in the Scope of Work Section of this proposal and commercial equipment terms summary herein.

## Risk of Loss

Risk of loss for equipment is the responsibility of the buyer (ProEnergy). Rolls-Royce will not be responsible for any risk of loss of equipment under this contract.

## Terms of Payment

| Mile-stone | Milestone Description | Evidence of Completion | Payment Value | Terms of Payment |
| --- | --- | --- | --- | --- |
| 1 | Scope Contract Signature | Receipt of signed Equipment Contract | 100% Contract Price | Payment 3 days from signature |
| 2 | Installation and Commissioning services | Advance Payment on Monthly basis | 100% of Price calculated based on ICS Term sheet | Draw on LOC (See note 4) |

## Commercial Notes

- Pricing does not include sales, value added, personal property, title transfer and other such taxes, if applicable, nor does it include permit fees.

- This proposal is offered subject to successful negotiation of a Contract between Rolls-Royce and Customer.  In the event of conflict between the Proposal and the Contract, the Contract takes precedence.

- Any parts sold under this contract will not delay any of the payments shown above.

- Rolls Royce will require one of the following for supporting Installation and Commissioning services (ICS):

- An acceptable Confirmed and Irrevocable Letter of Credit (LoC) from a leading world bank for the entire period ICS service is requested.  The payment will be withdrawn from LoC on advanced basis every month before service representative are mobilized to site. All costs for the Confirmed and Irrevocable Letter of Credit will be to the Customer.  Any delays between execution of Confirmed and Irrevocable Letter of Credit shall extend the availability date of the service representative as determined by Rolls-Royce.

OR

- Payment of the full Price for the entire period ICS service is requested prior to the contract becoming effective.  If this option is chosen the terms and conditions will have to be amended accordingly.

### A-03 – Contract Terms and Condition

Typical Rolls-Royce standard contract terms and condition are provided below for reference. The draft contract with contract specific terms and condition will be provided as a separate document for customer review. . The proposed contract Terms and Conditions are subject to legal review as to enforceability in Venezuela prior to execution of the contract

Field Service Terms and Condition

1. Services Offered

The supply of technical field service representatives (hereinafter called "Representatives") by Rolls-Royce

Energy Systems Inc. (hereinafter called "RRESI"), to a purchaser (“Purchaser”) shall be subject to the terms and conditions hereinafter stated and at rates as listed in the Standard Field Service Rates sheet in effect at the time of performance, a current copy of which is attached hereto, unless a fixed price is agreed in writing by a duly authorized officer of RRESI.

2. Invoicing & Payments

Service records showing hours worked and expenses incurred shall be presented to Purchaser, insofar as practical for review, however, no approval of such records by Purchaser shall be required for invoicing by RRESI of Representative’s time and expenses as shown on said service records. Payment shall be due 30 days from the date of invoice after which an interest charge of 1% per month shall be due on any unpaid balance. Payments shall be in US$ and sent to the address stated on the invoice.

3. Permits & Taxes

Purchaser shall obtain any local working permits required and shall be the importer of record with regard to the supply of spare parts and tooling. As such, Purchaser shall be responsible for the payment of all associated taxes on the importation of such spare parts and tooling. All sales, stamp, or similar taxes, all individual income taxes, payroll taxes, social security or pension taxes, or similar assessments imposed by Purchaser's government upon RRESI's personnel shall be to the account of Purchaser. RRESI's prices exclude any sales tax, service tax, taxes on turnover or similar taxes. If the supply of services hereunder are chargeable to any of the aforementioned taxes, such taxes will be borne by Purchaser. Subject to the above, RRESI shall pay all taxes, assessments, duties, levies or charges levied on or against RRESI by the United States Government or any agency thereof in connection with the supply by RRESI of the services hereunder. Purchaser shall pay all other taxes, assessments, duties, levies or charges by whomsoever levied, including but not limited to any income taxes, payroll taxes, social security or pension taxes, or similar assessments imposed by Purchaser’s government upon RRESI’s personnel. If Purchaser is required by any law to make any deduction or withholding from any amount payable to RRESI hereunder , then the sum payable in respect of which such deduction or withholding is required to be made shall be increased to the extent necessary to ensure that, after the making of such deduction or withholding, RRESI shall receive (free from any liability in respect of any such deduction or withholding) a net sum equal to the amount which it would have received had no deduction or withholding been required to have been made. Purchaser shall pay any such withholding or deduction to the relevant authority as required by law and shall promptly provide RRESI with an official receipt or certificate in respect of the payment of the withholding or deduction upon request. Both parties agree to co-operate to eliminate or reduce any applicable taxes, duties, interests, penalties or similar charges which may be payable by either party, including, where applicable, providing or issuing the necessary documentation to support or secure exemptions or recoveries. Furthermore, if as a result of a change in law or a change in the tax practice of any tax authority, either party becomes subject to additional taxes, duties or similar charges which increases their financial liability, both parties will negotiate in good faith to attempt to reduce or eliminate such additional taxes, duties and similar charges. This is provided that neither party need take any steps, which in its reasonable opinion and acting in good faith would increase its obligations or would be prejudicial or adverse to it (whether in respect of tax affairs or otherwise).

4. Delay in Performance

A) RRESI shall not be liable for reasonable or excusable delays, in performance or non-performance, nor shall Purchaser refuse to accept service because of any such delays. "Excusable delays", include, without limitation, acts or omissions of Purchaser, delays resulting from accidents, acts of God, strike or other labour difficulties, government controls, acts of insurrection or terrorism or other forms of intervention, inability to obtain labour, materials, utilities or services or other causes beyond RRESI's control. It is expressly agreed that time is not of the essence. In the event of such delays, time of performance shall be extended for a period equal to the time lost by reason of the delay. When Representative is unable to perform the services contracted hereunder due to the above-mentioned force majeure reasons or caused by any circumstance under Purchaser's control, the Field Services Rates in effect for the order shall be charged to Purchaser until such time that a suspension or termination is requested by Purchaser as specified in Clause 15. In the event of an illness of the Representative, the Field Service Rates in effect for the order shall be to Purchaser's account during the first five calendar days of the illness. In the event that the illness extends beyond five calendar days, RRESI shall exchange the Representative at RRESI's expense or RRESI's performance shall be suspended as the parties hereto may agree.

5. Purchaser's Responsibility

A) Unless otherwise stated in writing, and subject as below, Purchaser shall furnish all labor and supervision, materials, supplies, utilities, free office accommodation and typing facilities, free telephone service, free local transport, free medical attention to the extent normally provided for the Purchaser's own employees, and such tools and equipment as may be requested by Representative. Without prejudice to the generality of the foregoing and for the avoidance of doubt, Purchaser understands that Representative's responsibility is limited to furnishing technical advice only and that Representative shall not be utilized by Purchaser as a supervisor of Purchaser's employees, subcontractors or agents. Should Purchaser use Representative in any manner as a lead hand, foreman, supervisor, etc., Representative shall become, for that purpose, Purchaser’s employee, for whom Purchaser shall be liable, shall maintain adequate insurance coverage and shall hold harmless and indemnify RRESI from and against any and all claims arising out of Representative's acts or omissions while acting in such capacity.

B) Should the order provide for the overhaul of equipment by RRESI, RRESI shall provide the labor, supervision, materials and supplies necessary to perform the work. Purchaser shall furnish free of charge all necessary cranes, utilities, and such tools and equipment as requested by Representative.

6. Inspection & Warranty

A) All services provided by RRESI hereunder shall be promptly inspected upon completion thereof and prior to Representative's leaving Purchaser's premises. At such time Purchaser must assert in writing any claims of which it should reasonably have been aware in connection with the work performed by Representative, or such claims shall be waived.

B) Subject as above RRESI warrants to Purchaser that the services supplied hereunder will be performed in a competent, diligent manner and in accordance with generally accepted standards for such services. RRESI’s obligation expressed in the foregoing is subject to Purchaser immediately suspending operation of the equipment after discovery of a defect in RRESI’s services performed hereunder and taking due precautions to prevent or limit any potential subsequent loss or damage that could result from such defective services. This warranty does not extend or modify any separate RRESI warranties on equipment or parts manufactured, or furnished by RRESI. All claims for defective services hereunder must be made in writing immediately upon discovery and, in any event, within ninety (90) days from the date of completion of said services. All evidence of defective work must be held for RRESI's inspection. Upon submission of a claim and substantiation thereof, the sole obligation of RRESI and Purchaser’s exclusive remedy hereunder shall be limited, at RRESI’s option, to either (a) re-perform the defective services, or (b) refund an equitable portion of the order price.

C) If RRESI re-performs any services then the provisions of this Clause shall apply to the services so reperformed provided however the foregoing shall not serve to extend any warranty beyond 120 days from performance of the original services. This warranty does not include loss or damage which is the result directly or indirectly of fair wear and tear, dirt, misuse, ingestion of material foreign to the equipment such as but not limited to, airborne material, unsuitable operating environment such as but not limited to, corrosive atmosphere or negligence on the part of any person other than RRESI. Only fuels, lubricating oils, compressor washing liquids and coolants recommended and approved in writing by RRESI shall have been used. No parts shall have been fitted to the equipment other than parts supplied by RRESI or through sources approved in writing by RRESI. The Purchaser shall maintain specified settings all warning, trip and control devices in working order to ensure adequate protection against secondary damage to the equipment.

THE FOREGOING WARRANTY IS EXCLUSIVE AND IN LIEU OF ALL OTHER WARRANTIES,

EXPRESS, IMPLIED OR STATUTORY, INCLUDING THE IMPLIED WARRANTY OF

MERCHANTABILITY OR FITNESS FOR A PARTICULAR PURPOSE.

7. Indemnity & Insurance

A) RRESI shall be liable for, and shall defend, indemnify and hold the Purchaser harmless from and against any and all claims which arise out of: loss of or damage to the property of, or death of or injury to;

(i) RRESI; (ii) any officer, employee, servant or agent of RRESI; (iii) any person or company (other than

Purchaser) or any officer, employee, servant or agent, of any person or company (other than the

Purchaser) who is a party to a contract with RRESI; and which arise out of or relate directly or indirectly to performance of the order and whether or not resulting from any wilful act or omission or the negligence in any form of the Purchaser, any person or company party to a contract with Purchaser, or their respective officers, employees, servants or agents.

B) The Purchaser shall be liable for, and shall defend, indemnify and hold RRESI harmless from and against, any and all claims which arise out of: loss of or damage to the property of or death or injury to; (i) the Purchaser, (ii) any officer, employee, servant or agent of the Purchaser; (iii) any person or company (other than RRESI) or any officer, employee, servant or agent of any person or company (other than RRESI) who is a party to a contract with the Purchaser; and which arise out of or relate directly or indirectly to performance of the order and whether or not resulting from any wilful act or omission or the negligence in any form of RRESI, any person or company party to a contract with RRESI, or their respective officers, employees, servants or agents.

C) Notwithstanding anything herein to the contrary, if services are provided at an offshore installation the

Purchaser shall defend, indemnify and hold RRESI harmless from and against any and all claims arising out of loss of, or damage to, the offshore installation whether or not it is owned by the Purchaser, and irrespective of RRESI's negligence.

D) RRESI shall be liable for and shall defend, indemnify and hold the Purchaser harmless from and against any and all claims which arise out of loss of or damage to the property of any third party or death of or injury to any third party, and such loss, damage, death or injury is solely and directly caused by the negligence of RRESI in the performance of the services, otherwise the Purchaser shall take responsibility and liability for all claims brought by third parties irrespective of the contributory negligence of RRESI.

E). RRESI has in force the following insurance coverage’s:

1. Worker's Compensation - or equivalent, in compliance with the applicable regulations of the country in which the work is to be performed;

2. Comprehensive General Liability - $1,000,000 per occurrence, combined single limit; and

3. Automobile Liability (including owned, hired and non-owned vehicles) - $1,000,000 each accident, combined single limit (bodily injury and property damage).

If requested by Purchaser in writing, RRESI shall furnish Purchaser with certificates evidencing such coverage.

8. Subcontracting & Assignment

RRESI shall have the right to subcontract any of the services to one or more subcontractors or to a related or affiliated entity without the consent of the Purchaser. Purchaser shall not assign any order to a third party without the prior written consent of RRESI and any such purported assignment shall be null and void.

9. Limitation of Liability

Without limiting the generality of Clause 6 above any exclusion or limitation of liability under these terms and conditions shall exclude or limit such liability not only in contract but also in tort (including negligence) or otherwise at law and equity, and except as provided in Clause 4B for the payment of liquidated damages and Clause 15 for the payment of cancellation charges, neither party shall be liable in any event one to the other for any indirect, consequential, or special damages or loss which may have been suffered by the other in connection with the performance of the order which shall include but not be limited to any of the following, howsoever caused: loss of use, whether complete or partial, loss of products, loss of revenue, loss of profit or anticipated profit or of contracts. Except with respect to liability for death or injury, RRESI’S maximum aggregate liability with respect herewith shall be limited to the purchase price of the Services supplied by RRESI to the Purchaser hereunder. Any action for breach of contract hereunder must be commenced within one year after the cause of action has occurred.

10. Patent Indemnity

Unless Purchaser furnished designs to RRESI, RRESI agrees to indemnify Purchaser against any claim that the equipment, parts or materials sold infringe any United States or Canadian patent, provided

Purchaser notifies RRESI promptly in writing of any claim or suit, gives RRESI assistance and information and permits RRESI to assume full direction and control of any settlement, negotiations or suit. RRESI shall, at its option, either (a) procure for Purchaser the right to continue using the equipment, parts or materials, (b) modify or replace the equipment, parts or materials, or (c) remove the equipment, parts or materials and refund the purchase price. Purchaser's remedies for infringement are exclusively limited to this Clause.

11. Non-Disclosure

Purchaser agrees to hold in confidence any Information which it acquires from RRESI and agrees not to disclose the same to any third person without the written approval of RRESI. The term "Information" as used in this Clause includes, among other things, business and financial information, product information, design data and processes, manufacturing data and processes, test data and process descriptions, drawings, compositions, instruction manuals, training manuals, computer software and the like. Computer software is more specifically defined to include all application programs (including ladder logic), function blocks, structured text, C code, embedded code flow diagrams and other forms of programming used in the control, monitoring and sequencing. Disclosed information may be in oral, written or visual form, including, but not limited to, spoken words, printed matter, models, specimens, software and the like. Software is licensed for use in the system for which it was designed and supplied by RRESI. Any reuse without the express written consent of RRESI is prohibited. Purchaser shall be responsible for the observance of the provisions of this Clause by its employees. The provisions of this Clause shall not apply to information which is or becomes generally known in the public domain nor shall the provisions of this Clause prevent any necessary disclosure of information to enable Purchaser itself to operate, maintain or overhaul the equipment on which the services are performed.

12. Use of Names & Copyrights

In no event will the Purchaser have any right to use, advertise or display in any way the name “Rolls-Royce” or any derivative logo or trademark of Rolls-Royce without the prior written consent of RRESI in each instance. Nothing herein shall be construed as conferring by implication, estoppel or otherwise, any license or right to use any name, trade name, trademark, service mark, symbol or any other identification, abbreviation, contraction or simulation of any such mark or name. Ownership of copyrights for all copyrighted documents provided by RRESI shall be retained by RRESI.

Purchaser is permitted to make copies of such documents, in whole or in part, for its use in the operation and maintenance of the Rolls-Royce equipment, so long as the copied portion includes the copyright statements on the title page or title block of the original document.

13. Controlling Terms

In the event of conflict between these terms and conditions and those of any purchase order issued, these terms and conditions shall prevail.

14. General

RRESI's prices are based on the terms specified herein, and these terms together with any written modifications agreed by RRESI, comprises the complete agreement between the parties. These terms may not be modified, explained or waived by Purchaser's purchase order, course of dealing, RRESI's performance, or by any other means unless approved in writing by a duly authorized representative of RRESI. Any reference contained herein to Purchaser's specification or order is solely for the purpose of describing the services to be performed and no terms contained therein shall be binding on RRESI, unless agreed to in writing by a duly authorized representative of RRESI.

15. Suspension or Termination

Should Purchaser elect to suspend or terminate the services, RRESI shall be notified in writing at least seven (7) days in advance of the suspension or termination date, and the suspension notice shall indicate the estimated period of suspension. RRESI shall be entitled to a reasonable price adjustment resulting from the full absorption of expenses and overheads incurred in relocating manpower, equipment and material as a result of such suspension, or payment of reasonable cancellation charges for early termination. RRESI shall have the right to terminate any order, without prejudice to its other rights and remedies, should the Purchaser, a) be in material breach of its obligations under these terms and conditions, b) makes any agreement with creditors generally compounding debts, enters in to liquidation, whether compulsory or voluntary, (except as a solvent company for the purpose of amalgamation or reconstruction), becomes insolvent or a receiver is appointed for the whole or part of its assets.

16. Language

Unless agreed otherwise in writing, all communications, documents, equipment labels, and execution of services shall be in the English language. If these terms are translated into another language for the convenience of the Purchaser or any third party, the English text shall govern any question with respect to interpretation and intent.

17. Law

These terms and conditions and the interpretation thereof shall be governed by and construed under the laws of the State of Ohio, United States of America, without regard to its conflicts of laws provisions. The parties agree that the United Nations Convention on Contracts for the International Sale of Goods does not apply to these terms and conditions or to any transactions hereunder

18. Compliance with Laws

RRESI and Representative may be subject to the laws and regulations of the country in which the services are to be performed. However, notwithstanding anything herein to the contrary, neither RRESI nor Representative shall be required to do or to refrain from doing anything which would constitute a violation of, or result in a loss of economic benefit under, United States' laws including without limitation its antiboycott and export laws and regulations. The Services and related technical data and/or assistance made available directly or indirectly to Purchaser may be subject to the Export and Customs Laws and Regulations of the United States and may not be exported, re-exported or disclosed to foreign nationals other than permanent U.S. resident aliens within the United States nor exported to foreign nationals or foreign entities outside the U. S., without first obtaining the applicable authorization of the United States Government.

19. Dispute Resolution

If at any time any dispute or difference arises between Purchaser and RRESI pursuant to this Agreement either party shall as soon as is reasonably practicable give notice to the other of the existence of such dispute or difference specifying its nature and the point at issue. The parties shall make reasonable efforts to resolve their differences including if applicable, referral to the senior management of each party or to non-binding mediation by a third party. If the dispute or difference remains unresolved after two weeks following delivery of the notice or following such other period as may be agreed, either party may by notice to the other, elect to refer the matter to arbitration. Any arbitration will be administered by the American Arbitration Association under its Commercial Arbitration Rules, will be final and binding, and judgment on the award rendered by the arbitrator(s) may be entered in any court having jurisdiction thereof. Any such proceeding will take place in Houston, Texas.

#### Equipment Warranty

## Scope and Term

RR warrants to Customer that the Work shall be performed in accordance with good engineering practices for electrical power generation projects, and that, when complete, and subject to proper installation and interconnection by Customer, the Equipment will be compliant with the terms set forth in this Contract.  RR further warrants that the Equipment will be free from defects in materials and workmanship.  Unless otherwise stated in Appendix A, these warranties shall be in effect for the period commencing upon Delivery and expiring either twelve (12) months following First Commercial Use or eighteen (18) months from the date of Delivery (or, in the event Customer desires to defer or postpone Delivery for any reason, notification by RR of readiness to Deliver), whichever period expires soonest.

## Remedy

If the Equipment or any of its components prove to be defective in material or workmanship, and the Equipment is returned to RR's factory within the warranty period, with commercially reasonable transportation charges at the expense of RR, and the Equipment is found by RR to be defective in materials or workmanship, it will be repaired or replaced, at the sole discretion of RR, free of charge to the Customer.  RR will return the repaired or replaced Equipment to Customer using the most economical shipping means.  Customer must pay, in advance of shipping, any additional charges for airfreight or other special handling.  If Customer desires repair to be performed at its Site, all expenses incurred by RR above and beyond those that would have been incurred if the repair had been performed at RR's plant, are Customer's responsibility.  If RR fails to respond to a Customer claim of defect within 3 days after Customer notifies RR of the claim, Customer may remedy the defect and charge RR for the reasonable cost of the necessary repairs, which repairs must be performed in a commercially reasonable manner.  This Clause 4.2 constitutes Customer's sole and exclusive remedy for breach of the foregoing warranties of RR.  Repairs performed in a manner inconsistent with RR instructions, manuals and other commonly referenced state and federal codes and standards, or in a manner that is otherwise negligent may result, at the option of RR, in the termination of the warranty on the repaired Equipment item in question and any other parts of the Equipment affected as a consequence of Customer’s own modifications or repairs.

Replacement and repair parts will carry the warranty of the original manufacturer.

## Limitation

The warranties set forth in this Contract apply only if the Equipment is used, operated, maintained and repaired in accordance with good and diligent operating and maintenance procedures and the recommendations of RR and the manufacturer of the Equipment as set forth in service and support manuals, bulletins or other written instructions furnished by RR or the manufacturer to Customer.

Guaranteed Performance Levels apply only when the Equipment is new and in clean condition. The equipment descriptions provided in the proposal are for information only and are not to be considered part of the warranty.

RR has no responsibility or liability in relation to the use, operation and maintenance of ancillary equipment and systems provided by the Customer or for the performance of the Customer's employees.  Accordingly, except as explicitly set forth herein, RR makes no representations or warranties of any kind relating to the Customer's equipment, systems, or any components, parts or modules thereof, or the operation or performance of any of the foregoing alone or in conjunction with any equipment or services provided by Customer.

EXCEPT FOR THE WARRANTIES EXPRESSLY SET FORTH IN THIS CONTRACT, RR  DISCLAIMS ALL WARRANTIES OF ANY KIND INCLUDING WITHOUT LIMITATION, THE WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE.

#### Performance Guarantees

## Performance Tests

“Performance Tests” means the operational tests of the Equipment conducted to verify that the Guaranteed Performance Levels have been achieved. Such Performance Tests shall be completed within the first 100 fired hours of the gas turbine at the Site, and shall be undertaken in accordance with the Performance Test Protocol.

## Performance Test Protocol

“Performance Test Protocol” means RR’s standard site testing procedures and defines the testing procedures, correction curves and methodology for interpretation of results.

## Liquidated Damages – Performance Levels

If Performance Tests demonstrate that the Equipment does not achieve the Guaranteed Performance Levels, RR will first be given adequate opportunity to modify or adjust the Equipment to improve the performance, prior to the imposition of liquidated damages.  If within 120 days from the Performance Tests, RR has not rectified the deficiency, RR will pay to Customer (subject to Appendix C) liquidated damages, not as a penalty, in an amount as calculated per the Schedule of Guaranteed Performance Levels and Liquidated Damages (Appendix C).  The liquidated damages will be the sole remedy of Customer against RR and the sole liability of RR to Customer for failure to meet Guaranteed Performance Levels.

Section B – Detail Description

### B-01 – Performance Data

The following data provides guaranteed performance of four (4) Trent 60 packages serial number M.A191, M.A271, M.A272, and M.A331 operated in Venezuela.

### B-02 – Training Quote and Description

The following training scope is offered to ProEnergy for Trent 60 packages.

## Rolls-Royce Training Support for Gas Turbine Packages

As part of Rolls-Royce Power Engineering, Customer Services Business, the Training Services centre of excellence, offer a range of training support. The service is designed to provide the customer with a comprehensive understanding of the equipment that will enhance it’s operation and maintenance.

Leading to improved:

	Safety

- Reliability

- Availability

- Production

- Reduced Costs

The training will take place at the customer site and or a location of the customer’s choice, close to the customer site. Courses can be sequenced to meet with customer operational schedules.

The training will follow a phased sequence; see below, this is recommended for new users.  Rolls-Royce Training Services can also develop programmes in association with the customer to satisfy any related training or future training requirements.

Contact from training must be at least 90 days before training is required.

Contact the Customer Training Centre:

Manager Grant Morrell at:					+44 247-662-4726

Mount Vernon Ohio Administrator Pam Young at:		+001 740-393-8853

Antsy UK Administrator Marquita Maynard at:		+44 247-662-4165

Principal trainer Ansty, Bill Troman at:		+44 247-662-4170

Principal trainer Ansty Tom Doyle at: 		+44 247-662-4154

Principal trainer Ansty Shaun Morgan at:		+44 247-662-3319

All e-mail Addresses are:  Firstname.Lastname@rolls-royce.com

We look forward to serving you.

PHASE 1	Gas Turbine Package Familiarisation and Operation

###### Applicable to Rolls-Royce Trent Gas Turbine Packages

Who should attend 	: Personnel who support daily operation of the equipment.

Duration 	: 5 days (between Mon-Fri)

# Location	: Customer Facility on-shore

Class Size	: 12 Maximum

Course Identification	: Phase 1T (Trent)

Pre-requisites                       : None

AIMS:

Attendees will learn about the equipment design, construction, basic engineering theory, operation and operator routines required for the equipment supplied.

OBJECTIVES:

Upon successful completion of the course, the attendee should be able to:

- Describe the equipment and support systems supplied on this package

- Describe basic construction and operation of the Gas Generator and Power Turbine

- Locate devices on the system diagrams and determine proper settings

- Describe the proper start and stop sequences

- Locate devices appearing in HMI displays on the proper support system diagram

- Describe operator routines required on equipment and systems

COURSE CONTENT:

- Course Introduction

- Package introduction, unit specifications and support drawings

- Gas turbine driver theory, construction and basic operation

- Gear & driven equipment theory, construction and operation (if supplied by Rolls-Royce)

- Drawing Symbols and Instrumentation Diagrams

- Main Systems

Descriptions - diagrams - operator duties- problem diagnosis

- Air system

- Main lube oil system

- Gas Generator oil system

- Fuel system(s)

- Fire and Gas System

- HMI overview and HMI displays

- Unit Control Panel features and operation within the HMI

- Condition alarm and shutdown matrix

- Unit starting, operating and stopping sequence

- Equipment knowledge exercise

PHASE 2	Gas Generator Familiarisation & Operation

###### Applicable to Rolls-Royce Trent Gas Generators

Who should attend 	:	Operators, mechanics, technicians and supervisors who support daily operation of the equipment.

Duration 	:	3 days (between Mon-Fri)

# Location	:	Customer Facility on-shore

Class Size	:	12 Maximum

Course Identification	:	Phase 2T (Trent)

Pre-requisites	:	Phase 1 recommended

AIMS:

The course is designed to give the attendee a detailed knowledge of the Gas Generator and required support systems.

OBJECTIVES:

Upon successful completion of the course, the attendee should be able to:

- Describe the theory of gas generators

- List and describe the construction of the Gas Generator

- Identify the oil requirements of the Gas Generator

- Explain the airflow and airflow control of the Gas Generator

- Describe the operation of on engine ignition, fuel, oil and air flow devices

- Explain the operating limitations of the Gas Generator

COURSE CONTENT:

- Course Introduction

- Gas Turbine Theory and Construction

- Gas Generator Introduction, detailed description and Operating Limitations

- Gas Generator compressor air flow control and surge prevention

- Gas Generator bearing design and operation

- Gas Generator mounted instrumentation and sensors

- Required Gas Generator support services.

- Fuel system – Lubricating scavenge and hydraulic oil

- Instrument, bleed, and seal air - Ignition

- Gas Generator compressor washing procedures and intervals

- Basic Gas Generator removal and installation procedures

- Equipment knowledge exercise

## PHASE 4	AC Generator Familiarisation and Operation

Who should attend 	:	Operators, Instrumentation and support personnel.

Duration 	:	3 days (between Mon-Fri)

# Location	:	Customer Facility on-shore

Class Size	:	12 Maximum

Course Identification	:	Phase 4

Pre-requisites	:	None

AIMS:

The AC course provides an understanding of electrical theory, generator theory, generator construction, field installation, modes of operation and control (synchronisation, load sharing, field testing, other limitations and procedures).

OBJECTIVES:

Upon successful completion of the course, the attendee will be able to explain:

- Basic AC generator operation

- Operation of Excitation equipment

- Basic operation of protective relay devices

- Construction of AC generator

- Features of generator Control

- Required operator routines

COURSE CONTENT:

- Course Introduction

- Basic theory of operation

- Construction details

- Field setting

- Field testing

- Excitation

- Modes of operation

- Operation and control

- Generator control panel basics

- Protective relay basics

PHASE 6	Package Controls Training

###### Applicable to Rolls-Royce FT55

Who should attend	:	Technicians who support daily operation of the equipment.

Duration	:	5 days (between Mon-Fri)

# Location	:	RR Facility in Brazil

Class size	:	8 Maximum

Course Identifications 	:	Phase 655 (FT55)

Pre-requisites 	:	Phase 1 Rolls-Royce training and or equivalent experience on Rolls-Royce designed equipment

AIMS:

To prepare a group of technicians to use best practices to diagnose, troubleshoot and maintain Rolls-Royce controls system hardware and Rolls-Royce package support devices, using Rolls-Royce supplied software and to understand the normal sequence of unit starting and stopping.

## OBJECTIVES:

Upon the successful completion of the course attendees will have preformed and demonstrated the abilities and should be able to:

- Use the Rolls-Royce Standard control drawing formats to locate devices on the assembly drawing, bill of material and schematic drawings

- Use provided software diagnostic tools to isolate failures or abnormal operation

- Use datlog, plotlog, traplog and OPC logger to capture normal and abnormal operation data

- Make changes and download changes authorised by Rolls-Royce engineering

- Understand the normal starting sequence of the package

- Use diagnostic tools to isolate defective input and output devices to the controls system

- Trace and related devices shown on graphic display to system devices

## COURSE CONTENT:

## Course Introduction

## Project Controls Documentation

- Schematics

- Assembly drawings

- Logic block diagrams

## Engineering Workstation Communications Configuration -Controller Configuration

## I/O Task Configuration  -- Ladder Modules  -- Text Modules  -- Specific Tasks

## Diagnostics Software and Utilities

- Customer Variable Tuning

# THE PRICING INCLUDES:

Supply of a Rolls-Royce English speaking instructor. All custom course preparation, instruction and travel days delivered at the customer provided location, onshore. All instructor expenses included. Course manuals for maximum number of attendees quoted for a given course.

# THE PRICING EXCLUDES:

Pricing does not include VAT, all local taxes, the hire of training facilities, projectors, refreshments and lunches for attendees or any other attendee expenses.  Any layover days between courses will be charged at £1700 ($3060) per day.

Note 1

A standard training day will consist of 6 hours instruction, total day of training shall be no more than 8 hours inclusive of all break times.

Note 2

The training proposal is only valid Until December 31st, 2010. Once the proposal has been confirmed in writing, a purchase order is required within 21 days to hold the course dates. If a purchase order is not received within the 21 days, the course offering dates will be terminated by Rolls-Royce and made available for other customers.

Note 3

Phase 6 requires the use of a FT control demo/trainer and 4 computer workstations are loaned by Rolls-Royce to enhance training. Any import or export duties or fees relating to the FT control demo/trainer and 4 computer workstations will be the customers’ responsibility (value for customs purposes only: $25,000 (£14,000)). Customer will need to secure any Import license required, provide a shipping address, contact person and phone number, receive the equipment shipment, pay any duties or fees, and transport the equipment to the work site.  Within one week of completion of the course the customer must re-deliver the FT control demo/trainer and 4 computer workstations DDP (Incoterms 2000) to Pam Young, Rolls-Royce Energy Systems Inc., West Chestnut Receiving Gate 7, Mount Vernon, Ohio USA 43050 Telephone 740-393-8853 and provide the airway bill number to Rolls-Royce.

The customer will pay, as a security deposit for the FT control demo/trainer and 4 workstations, a sum of $25,000 (£14,000) at the time of placing the purchase order. This amount is refundable once the equipment has been safely returned, undamaged to the address specified above, within one week of the course completion date. A sum of $1000 (£560) per week will be payable for each week of delay in returning the FT control demo/trainer and 4 workstations to Rolls-Royce.

Note 4

Cancellation policies apply.  Cancellation or schedule change, between six and four weeks prior to delivery will incur a cancellation fee of 30%.  Cancellation or schedule change, between four and two weeks prior to delivery will incur a cancellation fee of 75%. Cancellation or schedule change, less than two weeks prior to course delivery date will incur the full 100% cancellation fee.

Note 5

All training is subject to Rolls-Royce terms and conditions for training, a copy of which is attached hereto.

### B-03 – Field Service Rate 2010

The following information is provided to support technical supervision field service day rate offered to ProEnergy for installing and commissioning four (4) Trent 60 packages serial number M.A191, M.A271, M.A272, and M.A331 in Venezuela.

- STANDARD FIELD SERVICE RATES 2010

FOR MEXICO, CENTRAL AMERICA, SOUTH AMERICA, WEST INDIES

- CUSTOMER SERVICE BUSINESS

DAILY RATE

Mechanical Service Representative (MSR)			$1,504.00

Controls Service Representative (CSR)			$1,504.00

Consulting Engineer (CE)			Upon Request

Training Specialist (TS)			Upon Request

Mechanic (M)			$666.00

- MINIMUM CHARGES

One day (8 hours) is the minimum charge.  For MSR, CSR, and M only, one-half of the Daily Rate will be charged for four (4) hours or less, and a full day will be charged for excess of four (4) hours.  Travel time is considered work time in calculation of the minimum charge.

- TRAVEL AND OVERTIME CHARGES

(Hourly Rate = Daily Rate Divided by 8)

Travel from home base to job location and back to home base: 	Rate

- Weekday travel time  	1.0 x hourly rate

- Weekend/holiday travel time 	1.5 x hourly rate

Travel time occurred from the hotel to the job site and back to the hotel will be considered as work time for calculation of the daily charge.

Overtime:

- In excess of 8 hrs/day and for the first 12 hours on Saturday 	1.5 x hourly Rate

- In excess of 12 hrs/day or continuously (irrespective of calendar days) 	2.0 x hourly Rate

- Sundays and local holidays 	2.0 x hourly Rate

- TRANSPORTATION CHARGES

Charges to, from and at jobsite:

Company Vehicle (includes fuel, insurance, etc.)	.75 mile

- Rented Vehicle at	Actual cost + 10%

- TRAVEL AND LIVING EXPENSE CHARGES

- Charges to, from and at jobsite:	 Actual cost plus 10%

Per Diem rates quoted upon request.  Use of customer-provided quarters will be considered.  An additional charge may apply for extreme hardship living environments

Laundry:

A charge of $24.00 per week with out receipt is allowed per rep and is chargeable to the customer. Any charge over the allotted $24.00 will be accompanied by a receipt and is chargeable to the customer.

- SPECIAL DUTY ASSIGNMENTS

- All rates will be increased by 15% for offshore duty assignments (any location not accessible by ground transportation).

- WORKING HOURS

Maximum working hours are as stated below.

- Working Shifts

The maximum working shift for service work is limited to 12 hours for all planned work.

Where any trouble shooting or breakdown work etc. takes place, an extension may be allowed but should be limited to 4 hours maximum taking a shift to 16 hours and for no more than 2 days.   The Field Service Representative must not work additional hours without Rolls-Royce Management approval and customer agreement.

Rest periods should be taken within the shift of at least 30 minutes every 6 hours.

- Offshore Working Time Limits

Working time offshore is limited to a maximum of 28 days per trip.

- SPECIAL NOTES

- Rolls-Royce is committed to improving Health, Safety & Environmental performance and apply exacting standards of HS&E conduct on all our field service representatives.  Prior to commencing work, they must carry out a job specific risk assessment and they are actively encouraged to report all HS&E incidents and identify and implement HS&E improvement opportunities.

It is our expectation that customers work with our field service representatives on site to further these aims.

- Standby time will be invoiced at the applicable labour rate plus expenses.  Standby is defined as service representative is physically available for work, but not required by customer to do so.  It also includes time waiting for access, support facilities to start work, preparing for job report and waiting for transportation.

- Travel time is defined as time spent by the service representative in travelling from home base to the job site and returning to home base, including travel occurring from hotel to jobsite and vice versa.

- Offshore/onshore service personnel works a maximum of 4 weeks after which they are entitled to home leave.  The customer will be responsible for all charges associated with rotation for home leave

- Extended work period can be considered on a case-by-case but a premium of 100% (double time) will apply for all hours worked thereafter

- Cancellation of confirmed mobilization must be given three days in advance.  Scheduled deviation of greater than three days will result  in the use of published rates

- All rates are subject to change without notice unless quoted in writing as valid for a specified period of time (not to exceed 90 days)

- Rolls-Royce Tooling, shipment will be charged at cost, rental will be charged at 1% of the value per day hired

- Hired Tooling (not Rolls-Royce owned) will be charged at cost plus 10%

- All rates are in US$ unless otherwise stated

- Rates valid until December 2010

- The terms and conditions of sale specified on Form D-100 or 1210 shall apply

- Special call out agreements can be negotiated on request.

### B-04 – Tooling Detail

The following list of tooling is offered to ProEnergy for installing of four (4) Trent 60 packages serial number M.A191, M.A271, M.A272, and M.A331 in Venezuela.

Section C – Appendices

PROJECT No. _________

APPENDIX A

SCOPE OF WORK

- Project Site

- The Site is located at ________________________

- Scope of Work

[Scope to be inserted as per section 3 of proposal.]

PROJECT NO. __________

APPENDIX B

PAYMENT SCHEDULE

- Invoicing Events and Percentages

| Mile-stone | Milestone Description | Payment Value |
| --- | --- | --- |
| 1 | Scope Contract Signature | 100% Contract Price |
| 2 | Installation and Commissioning services (ICS) | 100% of Price calculated based on ICS Term sheet |

PROJECT NO. ______________

APPENDIX C

GUARANTEED PERFORAMANCE LEVELS,

LIQUIDATED DAMAGES

- Guaranteed Performance Levels:

[To be inserted as per section B-01 of proposal]

- Liquidated Damages:

If the Equipment fails to meet Guaranteed Performance Levels during Performance Tests, Rolls-Royce will pay Customer the sums set out below, on a per unit, pro rata basis, as liquidated damages in full and final settlement of claims arising:

| Power output: |  |
| --- | --- |
| Heat Rate: |  |
| Aggregate Cap: |  |

PROJECT NO. ______________-

APPENDIX D

SCHEDULE OF CANCELLATION FEES

| Time of Cancellation in Weeks from date of Contract | Cancellation Fee expressed as Percentage of that Part of Contract Price applicable to Canceled Portion |
| --- | --- |
| 1 | 100% |